# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 4/7 through 4/14

## Progress (and accomplishments/issues) Summary

- The team focused on system testing, including evaluating AI scoring consistency and validating interview question generation outputs.

- Progress was made in identifying inconsistencies in evaluation results and reviewing scoring logic to better understand model behavior.

- Initial work began on final deliverables, including the project report, C-Day submission materials, and poster preparation.

## Issues/Risks Identified

- Variability in AI scoring results across similar inputs, impacting consistency and requiring further refinement.

- Time constraints due to overlapping testing, documentation, and C-Day preparation activities.

- Continued dependency on AI and API-based components introduces variability in performance and response time.

## Group Activity Summary

- Team collaborated on system testing by generating test cases, evaluating outputs, and identifying areas for improvement.

- Members contributed to both testing and preparation for upcoming deliverables, including C-Day materials and documentation.

- Communication remained consistent to ensure alignment across testing efforts and submission requirements.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Coordinated team activities for the testing phase, aligning efforts around system validation and ensuring continued progress across components. Began development of the final project report and continued maintaining weekly logs and documentation. Additionally, managed all C-Day submission requirements and began drafting the project poster in preparation for the event. | ~5hrs |
| Kawanda Gray | Brainstormed system testing scenarios. Searched/created dummy files for testing. Tested interview questions generation moduls to ensure output/questions are relevant. | ~1.5hrs |
| Hanzhi Chen | Continued testing the AI scoring system with different resume samples to evaluate output consistency. Reviewed current scoring logic. Identified inconsistencies in scoring results for similar inputs and began analyzing potential causes | ~ 2.5hrs |
| Brittany Frazier | Researched testing scenarios and failure options | ~2hrs |
| Tomas King | Fixed some navigation issues and routing button issues. | ~2hrs |
|  | Total | ~13hrs |