# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 4/14 through 4/21

## Progress (and accomplishments/issues) Summary

- The team expanded system testing by increasing the number of processed documents and evaluating system performance under larger input sizes.

- Continued validation of AI scoring outputs and improvements to explainability were explored, including how results are generated and displayed.

- Progress was made on final deliverables, including report development, documentation updates, and preparation for C-Day materials.

## Issues/Risks Identified

- Increased document volume introduced potential performance and processing time concerns.

- Continued variability in AI-generated outputs required ongoing validation and refinement.

- Balancing testing efforts with final deliverable preparation created time management challenges.

## Group Activity Summary

- Team collaborated on expanded testing efforts, including increasing dataset size and evaluating system performance.

- Members continued refining both backend logic and frontend presentation of results.

- Ongoing communication ensured alignment across testing, documentation, and preparation for upcoming milestone deliverables.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Coordinated team activities for continued system testing and validation, ensuring alignment across all components as testing scope expanded. Reviewed team progress and supported ongoing evaluation of scoring consistency and system behavior. Continued development of the final project report, refined C-Day submission materials, and made progress on drafting and organizing the project poster. Maintained weekly logs and ensured all documentation remained up to date. | ~4hrs |
| Kawanda Gray | Performed document testing (increased number of files to 30 at a time). | ~1.5hrs |
| Hanzhi Chen | Continued validating scoring outputs and tracking consistency across multiple test cases. Looked into ways to improve explainability by refining how reasoning is generated and displayed. Started reviewing how these results are presented in the frontend. | ~1 hr |
| Brittany Frazier | Continued to support team in testing and documentation for the upcoming milestone. | ~1 hr |
| Tomas King | Checking personal environment for functionality with updates. Researched better practices for storing product data. | ~1 hr |
|  | Total | ~9.5hrs |