# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 4/21 through 4/28

## Progress (and accomplishments/issues) Summary

- The team continued system testing, including validating data quality issues such as invalid characters and incomplete inputs.

- Significant progress was made in both frontend and backend improvements, including UI fixes, database enhancements, and expanded system functionality.

- Final preparation for C-Day was completed, including poster development, presentation readiness, and submission of required materials.

- Final preparation for Milestone 3 was completed.

## Issues/Risks Identified

- Data quality issues, including invalid characters and incomplete resume inputs, required additional validation and testing.

- Increased system complexity due to backend updates introduced potential integration risks.

- Time constraints due to overlapping development, testing, and C-Day preparation activities.

## Group Activity Summary

- Team collaborated on continued system improvements, including frontend fixes, backend enhancements, and expanded testing scenarios.

- Members contributed to both technical development and preparation for C-Day deliverables.

- Communication remained consistent to ensure coordination across system updates and final presentation preparation.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Coordinated team activities as development and testing progressed, ensuring alignment across frontend, backend, and AI components. Supported team members in addressing ongoing system updates and testing efforts. Led preparation for C-Day by managing submission requirements and finalizing presentation materials. Designed and created the final project poster, ensuring it effectively communicated system functionality, features, and overall project impact. Continued maintaining weekly logs and supporting documentation updates. Created final Milestone presentation and Demo. | ~6hrs |
| Kawanda Gray | Researched test resumes (Kaggle). Tested for invalid characters and empty data. | ~2hrs |
| Hanzhi Chen | Began working on frontend improvements by reviewing existing UI issues across key pages. Identified and fixed issues related to how candidate info is displayed, including updating the system to show candidate names. Made initial adjustments to layout and component structure. | ~2hrs |
| Brittany Frazier | Supported teams through task completion and C-Day presentation. | ~0.5hrs |
| Tomas King | Backend & frontend updates. Implemented mongo backed job/role collection for collecting new resume uploads under the same role. Added job-specific candidate retrieval on ranking dashboard. Changed candidate & interview question routes to mongoIDs. Implemented recruiter note saving on candidate page. | ~6 hrs |
|  | Total | ~16.5hrs |