# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 4/28 through 5/5

## Progress (and accomplishments/issues) Summary

- The team finalized system testing, including failure testing and additional prompt refinement to improve AI scoring reliability.

- Significant frontend improvements were completed, resulting in a more polished and intuitive user interface across all major system components.

- The team completed all Milestone 3 deliverables, including the final presentation and submission requirements, and successfully prepared for and participated in C-Day.

## Issues/Risks Identified

- Final adjustments to UI and system behavior required quick turnaround times due to proximity to presentation deadlines.

- Continued dependency on AI outputs required careful validation to ensure consistency for demonstration purposes.

- Time constraints during final preparation created pressure to balance system refinement with presentation readiness.

## Group Activity Summary

- Team collaborated to finalize system functionality, complete testing, and ensure all components were ready for demonstration.

- Members contributed to refining the user interface, validating system outputs, and preparing presentation materials.

- The group worked together to complete Milestone 3 deliverables and successfully present the project at C-Day.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Led final coordination for Milestone 3, ensuring all deliverables, presentation materials, and submission requirements were completed on time. Finalized the Milestone 3 PowerPoint, coordinated presentation flow and slide assignments, and supported team members in preparation for delivery. Assisted with final testing validation, ensured consistency across documentation, and oversaw readiness for both the formal presentation and C-Day demonstration. | ~8hrs |
| Kawanda Gray | Completed system failure testing. Additional prompt testing for LLM scoring. Assisted with Milestone 3 presentation – System testing, Challenges/fixes, future enhancements slides. | ~2.5hrs |
| Hanzhi Chen | Refined and improved the frontend UI across all major pages. Updated layouts and components to enhance visual consistency and overall usability. Clean up unnecessary UI elements. Improved navigation between pages to make the system flow more intuitive. Conducted additional testing to verify that updates work correctly across different views. Contributed to preparing and refining the project presentation slides | ~6hrs |
| Brittany Frazier | Prepared for Milestone 3 presentation and submission and presentation | ~0.5hr |
| Tomas King | Fixed a minor UI issue with the job dropdown. Helped with presenting for C-Day. Milestone 3 preparations and presentation. | ~6 hrs |
|  | Total | ~23hrs |