# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 3/31 through 4/7

## Progress (and accomplishments/issues) Summary

- The team successfully completed preparation for the Milestone 2 presentation, including finalizing slides, aligning content across sections, and ensuring readiness for delivery.

- Continued progress was made on system components, including frontend testing, backend updates, and database structure improvements.

- Minor issues identified during testing and presentation preparation were addressed through team coordination and final adjustments prior to submissio

## Issues/Risks Identified

- Limited time available to finalize system components while preparing the Milestone 2 presentation, requiring prioritization of core features and deliverables.

- Incomplete testing of certain features due to overlap between development and presentation preparation timelines.

- Potential risk of minor system inconsistencies during demonstration, mitigated by focusing on stable functionality and preparing presentation materials carefully.

## Group Activity Summary

- Team collaborated on development and refinement of the Milestone 2 presentation, ensuring alignment across all sections.

- Members contributed to both system updates and presentation preparation simultaneously.

- Meetings were used to coordinate responsibilities, review progress, and finalize deliverables.

- Strong communication and coordination allowed all required tasks to be completed on time.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Led coordination and organization for Milestone 2, including scheduling meetings, aligning team responsibilities, and ensuring progress toward deliverables. Developed and finalized the Milestone 2 PowerPoint, integrating contributions from all team members and refining content for presentation. Created and maintained weekly logs, supported team members with clarification and problem-solving, and ensured all submission requirements were completed on time. | ~3hrs |
| Kawanda Gray | Assisted with Milestone 2 PowerPoint slides related to frontend and interview questions section. Continued application testing and developing the ‘filter’ function. | ~2hrs |
| Hanzhi Chen | Contributed to Milestone 2 presentation by preparing and delivering the system workflow and architecture sections. | ~ 1hr |
| Brittany Frazier | Prepared logs and milestone presentation for sponsor. | ~ 1.5 hr |
| Tomas King | Helped prepare milestone presentation. Updated database Topology Graphic. Merged fix-upload branch into main GitHub repo. | ~ 2 hrs |
|  | Total | ~9.5 |