# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

Date: February 3rd, 2025

## Overview

This project focuses on the design and development of a Smart Resume Screening & Interview Preparation Assistant that supports recruiters in making more consistent, transparent, and fair hiring decisions. Unlike traditional Applicant Tracking Systems that rely heavily on rigid keyword matching and automated candidate rejection, this system is intentionally designed as a helpful decision support tool. The application analyzes resumes semantically in relation to job descriptions, ranks candidates with explainable reasoning, and generates tailored interview questions to help recruiters validate skills and address gaps during interviews. At no point does the system automatically reject candidates; all resumes remain visible, and recruiters retain full control over final decisions.

## Project Team

| Roles | Name | Major responsibilities | Contact (Email and/or Phone) |
| --- | --- | --- | --- |
| Project owner | Naveen Koli | Provides project vision, requirements clarification, and periodic feedback | naveenkolli.c@gmail.com |
| Team leader | Loreli Olien | Leads project planning and execution, manages scope and milestones, contributes to development, and coordinates other group member’s development and documentation efforts. | lolien@students.kennesaw.edu |
| Team members | Brittany Frazier | Contributes equally to development while also editing project documentation and deliverables for clarity, consistency, and completeness. | Bfrazi24@students.kennesaw.edu |
|  | Tomas King | Contribute to code base and help develop the application. Contribute to the Git Hub Repository. | Tking109@students.kennesaw.edu |
|  | Hanzhi Chen | Evaluate and select open-source LLM solutions, design and implement semantic matching and candidate ranking algorithms, and develop AI-powered interview question generation. | hchen35@students.kennesaw.edu |
|  | Kawanda Gray | Contribute code to app development, create diagrams/models, and test code/app. | Kgray82@students.kennesaw.edu |
| Advisor / Instructor | Jack Zheng | Facilitate project progress; advise on project planning and management. | gzheng@kennesaw.edu |

## Project website URL

https://github.com/KSU-Capstone-Group-P12/Smart_Resume_Screening

## Final Deliverables

#1 - Functional Prototype

- Web-based Smart Resume Screening and Interview Preparation Assistant

- Resume upload (PDF) and job description input

- Semantic analysis with multi-dimensional ranking (skills, work experience, education, projects)

- AI-generated interview questions per candidate

- Recruiter dashboard with no auto-rejection

#2 – Complete Documentation

- Formal requirements document covering functional requirements and non-functional requirements

- System architecture diagrams and data flow models

- UX wireframes

- Tech stack justification

- GitHub repository

- Final presentation

#3 – Bias Quality Validations

- Bias mitigation testing

  - The system will incorporate structured bias mitigation and explainability measures to ensure fairness and transparency in candidate evaluation.

  - Planned validation steps include:

  - Testing ranking consistency across demographic-neutral sample datasets

  - Ensuring no protected attributes are used or inferred in ranking logic

  - Reviewing semantic matching outputs for unintended bias patterns

- Explainability verification

  - Displaying clear explanations for why a candidate received a specific ranking

  - Presenting explanations in simple, recruiter-friendly language

  - All fairness checks and explainability validations will be documented and included in the final report.

Functional Requirements

Must-Have Features

These features are required for the functional prototype and core system operation:

- Resume upload (PDF format)

- Job description input

- Semantic resume-to-job-description matching

- Multi-dimensional candidate ranking (skills, experience, education, projects)

- AI-generated interview questions per candidate

- Recruiter dashboard displaying all candidates

- Clear ranking explanations shown to recruiters

- No automatic candidate rejection (human-in-the-loop decision support)

Nice-to-Have Features

These features will be implemented if time permits:

- Advanced candidate filtering

- Exportable ranking reports

- Visual analytics dashboard

- Historical candidate comparisons

- Customizable recruiter scoring weights

- Enhanced UI polish and styling

Non-Functional Requirements

- The system must maintain transparency in ranking logic.

- The system must not automatically reject candidates.

- The system must support fairness validation testing.

- The user interface must be intuitive and recruiter-friendly.

- The architecture must allow modular model replacement if necessary.

- The application must maintain secure handling of uploaded resume data.

## Project Timeline Adjustment

Due to the sponsor's scheduling conflict, the project kickoff meeting was rescheduled from 1/22 to 1/29/2026.

## Milestones

#1 - By 2/22/2026

- Formal requirements document

- Review of Fall 2025 codebase (if applicable)

- Functional & non-functional requirements list

- UX wireframes

  - The UX wireframes will be explicitly designed to reflect the system’s core workflow:

  - Resume upload (PDF submission)

  - Job description input

  - Semantic processing and analysis

  - Candidate ranking display with explainable reasoning

  - AI-generated interview question generation per candidate

  - This ensures that the interface directly supports recruiter decision-making from intake through interview preparation.

- App catalog data model

- Recruiters' dashboard design

- GitHub repository created and shared

- Tech stack decision and justification

#2 - By 3/22/2026

- Resume ingestion and parsing

- Semantic matching implementation

- Candidate ranking logic

- Interview question generation

- Recruiter dashboard

- Mid-semester demo

- Updated documentation

- Early end-to end workflow

  - Prioritize achieving a basic end-to-end working flow of the system (resume upload → semantic matching → ranking display → interview question generation).

  - Even if model tuning and optimization are still in progress, this early integration milestone reduces technical risk and ensures that core components function cohesively before final refinements.

#3 - By 4/19/2026

- End-to-end workflow demo

- Complete GitHub repository

- Final report and documentation

- Final presentation uploaded to GitHub

- Future roadmap recommendations

Technology Risk Mitigation & Backup Plan

To reduce technical risk and prevent delays, the team will identify backup tools and modular alternatives for critical components of the system.

Planned mitigation strategies include:

- Identifying alternative resume parsing libraries if the primary parser underperforms

- Selecting backup open-source LLM options in case of API instability or performance limitations

- Designing a modular architecture that allows model replacement without major refactoring

- Documenting all technology assumptions and limitations early in development

## Future milestone meetings date/time

Meeting dates and times with the sponsor are to be held on Thursdays at 7:00 PM, with additional meetings scheduled as needed. Our major milestone dates include 2/17, 3/17, and 4/14.

## Collaboration and Communication Plan

Our group will use Microsoft Teams, GroupMe, and GitHub for collaboration and communication. Microsoft Teams serves as the primary platform for meetings, file sharing, and ongoing project discussions, while GroupMe is used for quick or time-sensitive messaging. GitHub is used for source control, documentation, issue tracking, and collaboration on all project deliverables. A weekly team meeting is scheduled for Wednesdays at 7:00 PM, with additional meetings held as needed.

Documentation & Traceability

All project decisions, assumptions, architectural choices, and sponsor feedback will be documented within:

- GitHub

- GitHub Wiki or README updates (for architecture decisions)

- Microsoft Teams meeting notes

- Shared documentation repository

- Weekly Log

This ensures traceability, accountability, and clear historical records throughout the semester.

## Project Schedule and Tasks Planning

//See the Gantt chart file attached.

## Signed:

Loreli Olien

Brittany Frazier

Tomas King

Kawanda Gray

Hanzhi Chen

AI Tools Disclosure:
Portions of brainstorming, wording, and task organization were assisted by AI tools. All tasks, timelines, and deliverables were reviewed, adjusted, and finalized by the project team, and all decisions reflect human judgment and responsibility.