# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 2/1 through 2/8

## Progress (and accomplishments/issues) summary

- Clarified Milestone #1 scope and aligned deliverables with semester timeline to reduce ambiguity and prevent scope creep.

- Drafted and refined functional requirements (resume upload, parsing, ranking, interview question generation) and non-functional requirements (fairness, transparency, explainability, performance constraints).

- Established ethical design direction emphasizing human-in-the-loop decision support rather than automated hiring decisions.

- Initiated research into resume ranking criteria commonly used in recruitment and applicant tracking systems (ATS).

- Began evaluating resume parsing tools and semantic matching approaches to determine technical feasibility.

- Conducted early benchmarking of instruction-tuned LLMs for structured JSON output quality and inference speed.

- Created and configured GitHub repository to support version control and collaborative development.

- Developed initial UX wireframe concepts for resume upload and results visualization.

- Researched API options (Gemini, Grok, Hugging Face, OpenAI) focusing on cost constraints, free tiers, and integration feasibility.

Issues / Risks Identified

- Need to finalize LLM/API selection to avoid prolonged research phase.

- Must clearly define ranking criteria to minimize bias and ensure fairness.

- Free-tier API limitations may affect scalability or model choice.

## Group activity summary

- Held weekly team meeting to clarify Milestone #1 expectations and confirm scope boundaries.

- Reviewed and discussed drafted functional and non-functional requirements to ensure shared understanding of system capabilities and ethical constraints.

- Compared early LLM benchmarking results and API research findings to begin narrowing technical direction.

- Established GitHub collaboration workflow and defined initial task ownership across team members.

- Identified key risks (model selection, fairness concerns, free-tier limitations) and agreed on next steps to mitigate them.

- Discussed Project Plan with sponsor and adjusted accordingly

- Adjusted Gantt chart accordingly.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Clarified scope and expectations for Milestone #1 and updated the project plan to align requirements and deliverables with the timeline. Drafted and refined functional and non-functional requirements, including transparency and fairness constraints. Began researching ranking criteria, resume parsing libraries, semantic matching approaches, and open-source LLM options to support upcoming implementation decisions. | ~3.5hrs |
| Kawanda Gray | Created and shared GitHub repository. Started layout for UX wireframe. | ~2.5hrs |
| Hanzhi Chen | Conducted comparative testing of multiple instruction-tuned LLMs (Llama 3.2 3B, Llama 3.1 8B, etc.) for Smart Resume Screening. Collected and analyzed performance metrics (speed, JSON output quality, accuracy) and documented model differences for team review. | ~10hrs |
| Brittany Frazier | Organized Gantt schedule for milestones and scope of capstone project and its entirety; researched commonalities with the requirements of resumes that talent recruitment is seeking and how AI can be used to aide applicants. | ~2.5hrs |
| Tomas King | Started exploring different APIs that can be used for the project that are preferably free or provide limited free plans that could be used for resume screening. Such as Gemini, Grok, Hugging Face, & OpenAI. I will be doing more research for which one best fits our use case. | ~2hrs |
|  | Total | ~20.5hrs |