Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

Report Week: 2/9 through 2/15

Progress (and accomplishments/issues) Summary

- Drafted and structured the functional and non-functional requirements document, including defined ranking categories, explainability requirements, and human-in-the-loop constraints.

- Clarified system scope to prevent automatic candidate rejection and documented architectural boundaries.

- Aligned requirements with the updated Gantt chart to ensure milestone consistency and realistic sequencing.

- Confirmed support for PDF and Word (.docx) resume ingestion and batch upload capability.

- Defined high-level system workflow from resume upload through ranking and interview question generation.

- Participated in frontend framework discussion and aligned on React to reduce implementation risk.

- Evaluated database options and discussed MongoDB for flexible document storage.

- Reviewed LLM benchmarking results and aligned on Llama 3.1 8B Instruct as the preferred model.

- Structured milestone presentation outline to reflect documented deliverables.

Issues/Risks Identified

- Expired access to the original Gantt chart platform required reconstruction of the timeline.

- Uncertainty regarding LLM deployment strategy (API-based inference vs. local deployment).

- Potential performance impact if batch resume upload limits are not clearly defined for prototype use.

- Risk of overengineering the architecture before completing Milestone 1 documentation deliverables.

- Integration complexity between React frontend, Python backend, LLM inference, and database storage remains a technical risk for Milestone 2.

- Token usage limits or API free-tier restrictions could constrain testing volume if API-based inference is selected.

Group Activity Summary

- Conducted milestone planning discussion to align documentation, architecture direction, and technical stack decisions.

- Collaborated on defining the end-to-end workflow sequence, including ranking placement before interview question generation.

- Discussed database recommendation (MongoDB) and integration feasibility with backend services.

- Shared and reviewed system architecture diagram drafts for inclusion in milestone presentation.

- Reviewed GitHub repositories for benchmarking similar resume screening systems to inform backend structure decisions.

- Designed UX Wireframes.

Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Drafted and structured the functional and non-functional requirements document in alignment with Milestone 1 objectives. Organized project artifacts and ensured consistency. Led team discussions to clarify architecture direction, tech stack options, and task ownership. Researched project management approaches for AI-based development to support structured milestone execution and risk management. | ~3hrs |
| Kawanda Gray | Brainstormed and documented wireframe layout. Started mock-up of wireframe design using Figma detailing each screen based on requirements documentation. Will finalize first mock design for team review. | ~4hrs |
| Hanzhi Chen | Finalized LLM selection for Smart Resume Screening based on prior benchmarking. Completed comprehensive testing documentation across resume variations and authored the Tech Stack Decision Discussion, detailing the rationale for chosen models, expected performance, and integration considerations. | ~3hrs |
| Brittany Frazier | Gathered the functional and non functional aspects of the process | ~1.5 hr |
| Tomas King | Researching tech stack and building workflow for profuct. Reviewed team documents. Helped assign gant chart. | ~2 hr |
|  | Total | ~13.5hrs |