# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 2/16 through 2/22

## Progress (and accomplishments/issues) Summary

- Completed and structured the Milestone 1 presentation, aligning content with documented requirements and system scope.

- Finalized Tech Stack Decision and Justification, including LLM benchmarking and deployment strategy analysis.

- Reconstructed and updated the Gantt chart to reflect milestone deliverables and task sequencing.

- Developed UX wireframe and system architecture diagram based on defined functional requirements.

- Confirmed frontend (React), database (MongoDB), and primary LLM (Llama 3.1 8B Instruct) selections.

- Assigned presentation roles and prepared materials for milestone submission.

## Issues/Risks Identified

- Dependence on API-based LLM inference introduces potential rate limiting or token usage constraints.

- Integration complexity between React frontend, Python backend, LLM inference, and MongoDB remains a technical risk for Milestone 2.

- Batch resume upload limits must be clearly defined to prevent performance degradation.

- Scope expansion risk as technical enhancements are discussed beyond current milestone objectives.

## Group Activity Summary

- Collaborated on finalizing milestone presentation content and slide ownership.

- Reviewed and refined system workflow, architecture diagram, and product flow visuals.

- Discussed frontend framework selection and aligned on React to minimize implementation risk.

- Evaluated LLM benchmarking results and confirmed model selection and deployment approach.

- Rebuilt and reviewed the Gantt chart to ensure milestone alignment and realistic sequencing.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Drafted and structured the Milestone 1 presentation content, ensuring alignment with documented requirements and project scope. Organized slide flow, refined technical sections, and prepared the deck for submission. Assigned presentation roles to team members and coordinated slide ownership to ensure balanced participation. Facilitated team meetings and finalized weekly logs to maintain documentation consistency and milestone readiness. | ~4hrs |
| Kawanda Gray | Researched previous code on GitHub, completed the first draft of UX wireframe based on defined functional requirements, granted team access to project in Figma, brainstormed outline of workflow with team and created system architecture diagram. | ~4.5hrs |
| Hanzhi Chen | Revised and reconstructed the Gantt chart to align with the updated milestone scope and timeline. Completed the Tech Stack Decision and Justification document, consolidating model selection rationale and deployment considerations. | ~6hrs |
| Brittany Frazier | Continued research on the elements for efficiency and reviewing power point presentation. | ~ 2hr |
| Tomas King | Built product flow diagram. Researching requirements for product and helped with slides. | ~4hrs |
|  | Total | ~20.5 |