Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

Report Week: 2/23 through 3/1

Progress (and accomplishments/issues) Summary

- Collaborated to refine Milestone 1 presentation content and confirm roles.

- A detailed UX wireframe sketch was completed to align with both functional and non-functional requirements.

- Front-end development was initiated to begin translating design concepts into implementation.

- The selected AI model was tested to validate its performance and suitability for the project.

- The Gantt chart was updated to reflect essential activities required for project completion.

Issues/Risks Identified

- Time constraints due to coordinating multiple deliverables ahead of the milestone deadline.

- On-going decision making around AI model selection that may change development direction in the future.

- The level of detail in the UX wireframe may require certain features to be deferred to later development phases.

Group Activity Summary

- Discussed and confirmed overall system architecture and data flow.

- Evaluated and finalized the AI model selection.

- Collaborated to complete and finalize Milestone 1 presentation slides.

- Gantt chart updated to include testing and additional activities to ensure adequate planning and improved alignment of project timelines.

Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Focused on finalizing preparation for the Milestone 1 presentation and ensuring all deliverables were complete. I coordinated with the team to confirm slide content, presentation roles, and overall flow. I reviewed and finalized the PowerPoint to ensure consistency and clarity across sections. I also ensured all weekly logs and documentation were completed and aligned for submission. Additionally, I supported the team during final preparation and helped ensure we were ready for a smooth and organized presentation. | ~4hrs |
| Kawanda Gray | Assisted with preparation of Milestone 1 presentation slides related to UX Wireframe Sketch and system architecture. Began coding frontend. | ~4 |
| Hanzhi Chen | Assisted with preparation of Milestone 1 presentation slides related to the technical section. Reviewed and organized LLM benchmarking results from Milestone 1 to support presentation explanation. Participated in team discussion on system architecture and AI model selection. | ~3.5hrs |
| Brittany Frazier | Assisted with preparation of Milestone 1; Keeping gantt chart updated and tasks continued reviewing researching tips from professor with project outcome. | 2.5 hr |
| Tomas King | Assisted with preparation of Milestone 1 presentation. Created Visio diagram for product use flow. Provided input for AI model selection. | ~3 hours |
|  | Total | 17hrs |