# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 3/2 through 3/8

## Progress (and accomplishments/issues) Summary

- Initiated Milestone 2 development by transitioning from planning into implementation across frontend, backend, and AI components.

- Established early system functionality, including resume upload, backend integration with MongoDB, and initial frontend interface development.

- Continued evaluation of LLM approaches, building on Milestone 1 benchmarking to determine direction for model integration.

- Explored different methodologies for semantic evaluation and interview question generation using LLaMA and Gemini.

- Strengthened team coordination through regular communication, task alignment, and progress tracking to support development efforts.

## Issues/Risks Identified

- Model selection and consistency remain a risk, particularly with LLM variability in evaluation outputs.

- Integration between frontend, backend, and AI components is still in early stages and may introduce complexity as development continues.

- API limitations and access constraints for Gemini may impact testing and feature implementation.

- Database schema design is still evolving and may require adjustments as additional features are integrated.

- Limited time for full system testing at this stage may impact early validation of functionality.

## Group Activity Summary

- The team collaborated to transition from Milestone 1 planning into active development for Milestone 2.

- Discussions were held to review LLM benchmarking results and determine an approach for model integration into the system.

- Team members worked in parallel on frontend development, backend setup, and AI methodology exploration.

- Progress updates were shared regularly to ensure alignment and visibility across all components.

- The team began integrating core system components, including resume upload, database connectivity, and UI development.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Shifted focus toward initiating Milestone 2 development and maintaining team coordination. I organized meetings and communicated expectations to ensure all members were aligned with their responsibilities. I continued managing weekly logs and tracking progress across the team. I also supported team members by clarifying requirements and assisting with early-stage challenges, particularly around model selection and system design decisions. | ~2hrs |
| Kawanda Gray | Built the frontend interface for interactive dashboards. | ~9hrs |
| Hanzhi Chen | Reviewed Milestone 1 LLM benchmarking results and identified a direction for model integration into the system. Explored different approaches for resume evaluation, including traditional similarity-based methods and LLM-based semantic scoring | ~2hrs |
| Brittany Frazier | Explored various methodology for the LLM and Gemini usage for the milestone project. | ~2hrs |
| Tomas King | Created backend (connect to Atlas) and integrated with frontend user interface. All done locally awaiting team input before committing to GitHub repo. Implemented resume upload to Mongo Atlas. Began designing data base model topology. | ~8hrs |
|  | Total | ~23hrs |