# Smart Resume Screening & Interview Preparation Assistant (Humane Decision Support AI)

## Report Week: 3/16 through 3/22

## Progress (and accomplishments/issues) Summary

- Advanced backend functionality by implementing and testing the resume scoring pipeline using the selected LLM.

- Developed and integrated AI-generated interview questions into the system using Gemini APIs.

- Continued frontend-backend integration, including debugging and validating end-to-end workflows.

- Began Milestone 2 presentation preparation, including structuring slides and organizing completed features.

- Ensured team alignment on progress updates, weekly logs, and overall milestone direction.

## Issues/Risks Identified

- Dependency on external APIs (Gemini and Llama) introduces potential risks related to cost, rate limits, and reliability.

- Integration challenges between frontend and backend required additional debugging time.

## Group Activity Summary

- Collaborated on integrating core system components, including resume scoring and interview question generation.

- Tested and validated system workflows to ensure proper functionality across components.

- Discussed and aligned on Milestone 2 presentation structure and demonstration approach.

- Continued coordination of tasks, ensuring all members provided updates and maintained progress.

## Individual activities summary

| Team member name | Major tasks and contributions | Workload (hours) |
| --- | --- | --- |
| Loreli Olien | Began shifting focus toward Milestone 2 presentation preparation while continuing to support development progress. I started building the PowerPoint, organizing content based on completed features and system functionality. I ensured all team members were contributing updates and completing their weekly logs on time. I also worked on aligning presentation structure and began planning the demonstration approach. | ~5hrs |
| Kawanda Gray | Developed and tested prompt files for the interview questions component based on criteria used in semantic analysis. Evaluated different Gemini API models and integrated AI-generated interview questions into the backend. Performed debugging, resolved issues, and validated the end-to-end workflow. Pushed the updated version to GitHub. Created a README outlining steps to start the backend. | ~8.5hrs |
| Hanzhi Chen | Implemented LLM-based resume scoring pipeline using the selected Llama model for evaluating resumes against job descriptions. Integrated LLM scoring logic into backend by modifying main API workflow and connecting model invocation through a separate module. Tested the scoring pipeline with multiple resume inputs to verify consistency, stability, and correctness of model responses. Performed debugging and issue fixing during frontend-backend integration. | ~8.5hrs |
| Brittany Frazier | Continued research for Gemini tiers and batch processing. | ~ 1.5hrs |
| Tomas King | Helped research if Gemini pricing tiers and differences in service. | ~1hr |
|  | Total | ~24.5hrs |